## Slide 1: Agile Presentation
CS-250 Final Project
Zachary Fisher

## Slide 2: Introduction
Purpose: The purpose of this presentation is to highlight why the Scrum-Agile approach worked better for SNHU Travel versus the waterfall development approach
Final Goal: To understand the Scrum-Agile approach and software development life cycle (SDLC). And to learn the facets that make it more beneficial when compared to the waterfall approach

## Slide 3: The Different Agile Team Roles
The upcoming slides will be going over the different team member roles on an Agile team
These roles include:
Scrum Master
Product Owner
Developers
Testers

## Slide 4: Scrum Master
Overseer of the different Scrum events such as:
  Sprint Planning
  Daily Scrums
  Backlog Refinement
  Sprint Review
  Sprint Retrospective
Ensures that the team is following best practices to have high value sprints that benefit everyone
The Scrum Master is important to the success of the project because they keep the team productive and confident
Source: Lehtinen, T., Mäenpää, H., & Itkonen, J. (2020). Scrum Master's activities in software teams: A repertory grid study. Information and Software Technology, 120, 106229.

## Slide 5: Product Owner
Responsible for being the communication bridge between the stakeholders and Scrum team
Manages the product backlog and ensures items are ordered in terms of priority
Ensures that the team understands what needs to be done and when it needs to be done by
The product owner is important to the success of the project because they give a proper layout of what the stakeholders are looking for in the final product

## Slide 6: Developer
Developers are responsible for turning user stories into working software after discussing sprints with the rest of the team
They create software using best practices and previous feedback if available from clients or end users
The developers are important for the success of the project because they develop code during each sprint and improve on their code and software to create quality products during each sprint

## Slide 7: Tester
Responsible for refining products created by the developers by using the feedback from clients and users
Create and maintain test cases that put products under pressure to perform as well as checking edge cases to ensure no bugs will be ran into
The testers are important for the success of the project because they ensure that minimal to no problems arise during deployment and users are given quality products

## Slide 8: Phases of the SDLC
These are the 6 phases of the software development life cycle in an Agile approach
An Agile approach focuses on continuous improvements over short iterations that allow these phases to be repeated over and over till the client is happy with the final product
The next slides with explain each phase in greater detail
Planning / Requirement Gathering
Designing
Development / Implementation
Testing
Deployment
Maintenance
Source: Mishra, D., & Mishra, A. (2020). Software development life cycle models: A survey. International Journal of Software Engineering & Applications, 11(4), 1–20.

## Slide 9: Planning / Requirement Gathering
The planning / requirement gathering phase is important for ensuring the project starts off with a solid foundation for the team to build upon
During sprints, the team goes over the requirements that were gathered from the user stories and plan out what steps will be taken to improve the product
Project goals are also discussed during the initial stages to get everybody on the same page

## Slide 10: Designing
During the designing phase the team plans out how the software will be structured and how the product will look initially
Teams will be focused on developing a working prototype with not too much thought on the design since it will continuously be changed and refined after each sprint
This phase is important because it allows for the design to be improved upon as the needs of the client become clearer and in doing so the team is not slowed down

## Slide 11: Development / Implementation
This phase is important because this is where the team develops the product by turning the user stories and product backlog into working software for the clients and end users
The development cycle is broken up into sprints where software is presented at the end of each of these cycles and is tested and revised each time
Teams may choose to use different practices such as pair programming or test-driven development to enhance productivity

## Slide 12: Testing
This phase is important because it makes sure that software that is shown to the user has less bugs and is in better quality
Testing is integrated into each sprint to ensure quality and proper functionality in the software
By performing the testing this way bugs are caught much faster and it gives developers more time to fix their code and not struggle fixing the bugs in a larger code base

## Slide 13: Deployment
The deployment phase is important because after each sprint software is constantly being changed and needs to be able to run properly
The Agile methodology is built on frequent and small deployments that allow the clients to see progress and quality updates and to give their feedback
After each deployment clients and stakeholders give their feedback to the product owner so that new changes can be made faster and a quality product can be achieved faster

## Slide 14: Maintenance
The maintenance phase is important because after the deployment phase end users will be using the product and giving their feedback and critiques
This feedback and critiques can then be used to plan future sprints and updates to the software
The Agile team will be constantly maintaining and improving their software over many sprints to ensure the best quality product for clients and users

## Slide 15: The Waterfall Model
The waterfall method is known as a linear and sequential model and is one of the earliest SDLC approaches used for software development
Each of the phases (which are like the phases in the Agile methodology) must be fully completed before the next one begins
If a problem is found late in the development process or the clients want some big revisions made there will be major delays which will waste a lot of time and money
For example, in the SNHU Travel project when the clients wanted to change the site to focus more on detox/wellness vacations, this was an easy change for the Agile methodology because the teams can go back and make quick changes n the next sprint without wasting too many resources. Where in a waterfall approach, major delays would take place because big changes need to go over all of the testing and feedback phases again
Source: Sulaiman, S., Mustaffa, N., & Yusof, M. (2020). Comparison of Agile and Waterfall methodologies in software development life cycle. International Journal of Advanced Computer Science and Applications, 11(5), 341–346.

## Slide 16: Waterfall VS. Agile
Waterfall
When requirements are very well-defined and will not be changing in the future
Next to zero client involvement or feedback
Industries such as healthcare that need proper documentation would benefit from the waterfall approach
Agile
Useful for when projects have evolving requirements and needs and are unsure of how the product will look in the future
Constant client involvement required
Short development cycles for faster product deployment and testing
Source: Project Management Institute. (2023). Pulse of the Profession 2023: Power Skills, Redefined

## Slide 17: References
Lehtinen, T., Mäenpää, H., & Itkonen, J. (2020). Scrum Master's activities in software teams: A repertory grid study. Information and Software Technology, 120, 106229. https://doi.org/10.1016/j.infsof.2019.106229
Mishra, D., & Mishra, A. (2020). Software development life cycle models: A survey. International Journal of Software Engineering & Applications, 11(4), 1–20. https://doi.org/10.5121/ijsea.2020.11401
Project Management Institute. (2023). Pulse of the profession 2023: Power skills, redefined. https://www.pmi.org
Sulaiman, S., Mustaffa, N., & Yusof, M. (2020). Comparison of Agile and Waterfall methodologies in software development life cycle. International Journal of Advanced Computer Science and Applications, 11(5), 341–346. https://doi.org/10.14569/IJACSA.2020.0110544